# 14	Implementing reform and monitoring progress

Key points

- The ‘universally applicable’ reforms should be the highest priority for reform of Australia’s urban water sector. These include setting an overarching objective for government policy, developing appropriate policies that align with this objective, and putting in place best practice institutional, regulatory and governance arrangements. - An intergovernmental agreement could be formulated through the COAG process, by the end of 2012, on a reform program that commits each jurisdiction to implementing the universally applicable reforms identified by the Commission, and to implementing structural reform, with agreed deadlines for progress. - Agreement across all jurisdictions is not necessary for the State and Territory Governments to implement the Commission’s recommendations. The State and Territory Governments should immediately commence enacting reforms unilaterally. - The universally applicable reforms could be completed by no later than the end of 2013. Where a case in favour of reform is identified, the reform process could begin no later than 2014. - There might be a need for specific transitional assistance from State and Territory Governments to those individuals and local authorities in regional urban areas disadvantaged by urban water reform. - Progress in implementing reforms should be monitored and reported. The National Water Commission could perform this role. - An independent public review of the reform package should take place after five years.

Chapters 3–8 of this report set out the scope for achieving efficiency gains from reforming Australia’s urban water sector. Chapters 11–13 outline institutional, regulatory and structural reform options for achieving these efficiency gains. The terms of reference for this inquiry ask the Commission to report on a proposed work program, including implementation plans, for the outlined options, identifying:

- practical actions that the Commonwealth, State and Territory and Local Governments can undertake to implement options for reforms, including any transitional arrangements

- priority areas where greatest efficiency gains are evident and where early action is practicable

- quantitative and qualitative indicators for efficiency gains in the urban water and wastewater sectors.

Section 14.1 of this chapter summarises the recommended reforms put forward by the Commission and identifies the priorities for reform where greatest efficiency gains are evident. In section 14.2, the practical steps that governments can take to implement these reforms and deal with transitional issues. In doing so, it also outlines a timetable for reform. A monitoring and review framework for assessing the efficiency gains from reform is outlined in section 14.3.

## 1	The reform package

In this draft report the Commission has made many recommendations for reform of Australia’s urban water sector. This section summarises the universally applicable reforms and optional structural reforms identified by the Commission, and identifies the highest priority reforms.

### Highest priority reforms — universally applicable reforms

Some of the recommended reforms put forward by the Commission have been identified as being applicable to all states and territories, and all urban water systems within those states and territories, irrespective of their individual geographic or structural characteristics (chapter 11). These are referred to as the ‘universally applicable’ reforms, and are summarised in table 14.1. Some jurisdictions have already implemented elements of this reform package.

It is the Commission’s view that implementing the universally applicable reforms should be the highest priority for reforming Australia’s urban water sector. These reforms to policy, governance and institutions present the greatest scope for efficiency gains, and are an essential prerequisite to pursuing any structural reforms.

The universally applicable reforms can generally be accommodated within existing structural arrangements and some should be able to start without delay, especially those that draw on well established reform principles and do not require legislative change.

Table 1	Universally applicable reforms

Set overarching objective for government policy in the sector

Provision of water, wastewater and storm water services in an economically efficient manner to maximise net benefits to the community

Develop appropriate policies and principles that align with overarching objective

Consider the costs and benefits of all supply augmentation options using a real options approach

Remove ‘policy bans’ on sources of supply augmentation, and consider supply augmentation and demand management options together

Provide consumers with information on costs, benefits, and risks of supply augmentation options

Restrict provision of subsidies to the limited set of circumstances identified by the Commission

Phase out water restrictions and mandated water use efficiency and conservation measures

Allow retailers to offer a variety of price/service options to suit consumer preferences, subject to policy guidelines that promote efficient pricing

Provide consumers with information on costs and benefits of water saving activities, and using price and non-price demand management measures

Clearly define property rights

Use universal assistance measures to ensure that social objectives are met at least cost to efficiency. Where specific measures are required, use a rebate or concession that is independent of consumption levels and fully funded as a Community Service Obligation (CSO)

Put in place best practice institutional, regulatory and governance arrangements

Clearly define the objectives, roles and responsibilities of elected representatives, utilities and regulators (economic, health and environmental), and those decisions best made by consumers

Assign the role of procurement of supply augmentation to retailer–distributors

Ensure best practice governance of GTEs by devising a charter that provides guidance to utilities on: - obligations to serve (security, reliability, procurement) - processes and procedures for choosing supply augmentation - principles, processes and procedures for setting prices - borrowings and dividends policies - customer service standard/hardship policies - risk allocation - nature and funding of CSOs

Monitor performance of GTEs against the charter subject to review by a suitable body

Further apply corporatisation model to GTEs and appoint an independent skills based board

Phase out price setting, and allow utilities to set their own prices subject to guidance in the charter. Adopt price monitoring where necessary

Regularly review CSO payments

Clearly define objectives for regulation and provide regulators with greater guidance (less discretion)

Ensure best practice regulatory processes and procedures (independence, transparency and accountability)

Establish a consumer representative body with a formal consultative role in supply augmentation and pricing/service issues, funded by a surcharge on water bills

Mandate compliance with Australian Drinking Water Guidelines

Provide Indigenous communities with water and wastewater services that are of the same standard as those provided to comparable non-Indigenous communities

Not only is it feasible to begin implementing these reforms immediately, but it is also highly desirable in the current environment where it is unlikely that a water shortage will materialise for several years (with the possible exception of south-west Western Australia). This gives policy makers the opportunity to implement reforms without the pressure of major demand management or supply augmentation measures needing to take place.

The first and most crucial step for reform is to set an overarching objective for government policy that focuses on the provision of water, wastewater and stormwater services in an economically efficient manner to maximise net benefits to the community. As noted in chapter 3, the concept of ‘economic efficiency’ encapsulates many of the more specific objectives that should be pursued in the urban water sector, including those related to water security, water quality and the environment, and can be used to guide the tradeoffs that need to be made between these objectives. Setting this overarching objective will set the context for all other reforms to follow (where they are not already in place).

### Secondary reform priorities — structural reform

A further set of optional reforms focus on the efficiency gains available from making changes to the structural arrangements of urban water systems (table 14.2).

It is the Commission’s view that the optional structural reforms are of secondary importance. Once the universally applicable reforms have been introduced, however, there are further efficiency gains to be had from implementing structural reform. Some of these reforms have already occurred in some jurisdictions.

In metropolitan areas in general, structural reforms are aimed at achieving efficiency gains by introducing (progressively more) contestability into elements of the supply chain (chapter 12). In general, it is the Commission’s view that where these reforms are not already in place, State and Territory Governments should assess the case for introducing contestability in bulk water supply (option 2) and wastewater treatment (option 3) in large urban cities. The case for introducing yardstick competition at the retail–distribution level (option 4) should also be assessed. For some jurisdictions, there will be costs associated with undertaking horizontal separation of the retail–distribution function and it is not clear that these will be outweighed by the benefits. In others, these costs are either not relevant (where yardstick competition in retail–distribution already exists), or might be justified by the potential efficiency gains.

Table 2	Optional structural reforms

| Reform | Detail |
| --- | --- |
| Metropolitan areas |  |
| Vertically integrated water utility (option 1) | Procurement of bulk water services using transparent selection processes and procedures, with contracting out and public–private partnerships |
| Contestability in bulk water supply (option 2) | Vertical separation of the bulk water supply function |
|  | Horizontal separation of bulk water service providers by type of supply source |
|  | Procurement of bulk water services via bilateral contracts, using transparent and contestable processes and procedures |
| Contestability in bulk water supply and wastewater treatment (option 3) | In addition to option 2 reforms: - Vertical separation of the wastewater treatment function |
|  | - Horizontal separation of wastewater treatment service providers |
|  | - Wastewater treatment services also procured using bilateral contracts |
| Contestability in bulk water supply and wastewater treatment, and yardstick competition in retail–distribution (option 4) | In addition to option 3 reforms: - Horizontal separation of retail–distribution function into regional geographic monopolies |
|  | - Shared transmission network services provider / grid manager |
|  | - Transmission services also procured using bilateral contracts |
| Decentralised competitive market (option 5) | Decentralised supply and demand decisions, coordinated using market prices |
|  | Futures market |
| Regional urban areas in NSW and Qld (outside of south-east Qld) |  |
| Aggregate small utilities to exploit economies of scale | Options include: - County councils - Regional water corporations - Regional organisation of councils / alliances |
| Regional urban areas in SA, WA and NT |  |
| Disaggregation of jurisdiction-wide utilities | Options include: - Multiple regional water corporations - Retain jurisdiction-wide utility but price according to geographic boundaries |

In regional urban areas, there is less scope for contestability and so structural reforms are, in general, aimed at achieving efficiency gains by establishing more efficiently-scaled utilities (chapter 13). However, there is no ‘one size fits all’ approach to structural reform — decisions need to be made on an assessment of the costs and benefits. Furthermore, the range of feasible options in not limited to the proposals put forward by the Commission in this report.

It is the Commission’s view that there is a strong case for aggregating utilities in regional urban areas of New South Wales and Queensland to take advantage of economies of scale and other opportunities for efficiency gains. Further examination of the costs and benefits of disaggregating the jurisdiction-wide monopolies in Western Australia, South Australia and the Northern Territory should also be undertaken.

Governments should implement the universally applicable reforms to policy, governance and institutions identified by the Commission. These should be the highest priority for reform of the urban water sector as they present the greatest scope for efficiency gains, and are an essential precursor to pursuing structural reform. These universally applicable reforms centre on:

draft Recommendation 1

- setting an overarching objective for government policy in the sector for the provision of water, wastewater and stormwater services in an economically efficient manner to maximise the net benefits to the community

- developing appropriate policies and principles that align with this objective

- putting in place best practice institutional, regulatory and governance arrangements.

## 2	The role of governments in implementing reform

This section identifies a role for COAG in the reform process, and then outlines the actions to be taken by State and Territory Governments.

#### A nationally coordinated approach — a role for COAG

Effective arrangements for integrating and coordinating policy and its administration are fundamental for successful reform of the urban water sector. The COAG process can facilitate this, and ensure a nationally consistent approach to reform, supported by a standardised framework for monitoring the progress of reform.

The Commission suggests that COAG could secure agreement from jurisdictions on a reform program that deals explicitly with the universally applicable reforms, according to an agreed timetable. Such an agreement would specify the desired outcomes and priorities and, where appropriate, provide for interim targets and for adjustment to targets as new information emerges or where circumstances change. It would also recognise that some of these reforms are already in place in some jurisdictions (see below).

The intergovernmental agreement would also express commitment to implementing structural reform, with agreed deadlines for progress. However, it would provide considerable flexibility for the State and Territory Governments to determine which structural reforms best suit their individual circumstances. This is because each State and Territory is characterised by different structural arrangements, which often vary between metropolitan and regional urban areas. Furthermore, the issues facing regional urban areas are different from those facing metropolitan areas, meaning that the appropriate structural reform options will differ. Jurisdictions therefore need considerable flexibility to determine the most appropriate way forward. Determining the preferred option will require assessment on a case-by-case basis, negotiations between State and Local governments, and consultation with the industry and consumers.

Given the strong case for reform of the urban water sector, it should be a priority for COAG. The Commission suggests that the new intergovernmental agreement could be in place by the end of 2012.

#### State and Local Government action

Agreement across all jurisdictions is not necessary for the State and Territory Governments to pursue the bulk of the recommendations put forward by the Commission. The State and Territory Governments should act unilaterally to immediately commence the reform process.

Some elements of the universally applicable reforms are already in place to differing degrees in the states and territories. For example, many jurisdictions have already moved towards greater commercialisation of water utilities and implemented some pricing reforms. Therefore, implementation requirements will vary considerably within and between jurisdictions.

The Commission suggests that the State and Territory Governments could implement all of the universally applicable reforms by the end of 2013. Where public consultation and legislative change is not required, a number of the universally applicable reforms could be implemented right away, and be completed before this deadline.

The structural reform process should get underway concurrently with the universally applicable reforms, especially in light of the long lead time that might be required to implement such reforms.

The first step is for each State and Territory Government to do further work on assessing the scope and desirability of introducing structural reforms in large urban cities and regional urban areas.

Some states and territories are better placed to introduce contestability into bulk water supply and wastewater treatment in large urban areas more quickly than others, because some vertical separation of the supply chain has already occurred (such as in Sydney, Melbourne and Brisbane).

Furthermore, some states and territories — including Victoria and Tasmania — have already reformed the structure of their regional urban utilities and therefore less work is required. Some progress has been made in Queensland and New South Wales, but further work is required. Comparatively little investigation into the scope for structural reform in regional urban areas has been undertaken in Western Australia, South Australia and the Northern Territory.

Where a case in favour of structural reform is identified by a jurisdiction, it is the view of the Commission that the process could begin no later than the end of 2014.

An intergovernmental agreement could be formulated by the end of 2012 through the COAG process that commits each jurisdiction to implementing the universally applicable reforms identified by the Commission, and to implementing structural reform, with agreed deadlines for progress.

draft Finding 1

The universally applicable reforms could be in place by the end of 2013. Where a case in favour of structural reform is identified, the reform process could begin by the end of 2014.

The Commission is seeking feedback on its suggested timetable for reform.

information request

Agreement across all jurisdictions is not necessary for the State and Territory Governments to pursue the recommendations made by the Commission as most relate to implementation of best practice. The State and Territory Governments should immediately commence enacting reforms unilaterally.

draft Recommendation 2

#### Transitional issues

Although the Commission expects urban water reform to have beneficial effects on national income overall, inevitably these benefits will not be distributed uniformly throughout the community, and there will be some people disadvantaged by reform (particularly in the short term). Retrenched workers, for example, might be unable to find new work or might need to retrain or relocate to find new work.

The Commission has previously discussed that governments have often failed to deal with the social dislocation that can occur with economic reform, particularly in regional areas:

In many areas, governments have failed to address adequately the social dislocation that can accompany change. Managing reform — including the provision of adjustment assistance — is a legitimate concern for many people in country Australia, as country areas often have borne the brunt of adjustment from, for example, employment losses associated with reform of government electricity and rail businesses, many of which pre-date NCP. (PC 1999, p. 320)

The Commission considers that it is important to recognise up front any adjustment or distributional consequences of reform, and to agree up front about the general principles that should apply to the provision of any transitional assistance that might be provided to those affected. This is likely to improve the efficiency and effectiveness of the transitional assistance, and lessen perceptions that assistance is provided in an ad hoc manner (PC 2005c).

The most appropriate mechanism for dealing with transitional assistance is likely to be the taxation and transfer systems. These measures do not, however, deal with all contingencies and therefore there might be a need for additional measures in certain circumstances (PC 2005c).

The Commission envisages any such transitional assistance would be temporary, and does not consider that the proposed reforms would have large labour market effects. Moreover, with regard to local water utilities the employment effects of reform would not always be negative. Some pricing reforms might enable greater investment and promote improvements in water quality and in the services provided by utilities. This could have employment benefits in the urban water sector.

The social security and taxation systems, together with generally available adjustment measures, are likely to be the most appropriate ways of providing transitional assistance to those significantly disadvantaged by urban water reform. However, in some cases there might be a need for additional specific transitional assistance from State and Territory Governments. General principles for the provision of such assistance should be spelt out at the beginning of the reform process.

draft Finding 2

Although the Commission considers it is important to deal with issues of transitional assistance, these should not be overstated, and they should not overshadow the fundamental imperative of commencing urban water reform. The economic and social costs of current arrangements, and the extent of potential benefits from reform, mean that the case for reform is strong.

The Commission is seeking feedback on what the major transitional issues might be if the urban water sector were reformed in line with the recommendations contained in this draft report, particularly for low income households and regional urban areas.

information request

In view of the potential pay-off from urban water reform, the Commission recognises that in the past the Australian Government has provided financial incentives to states and territories in order to facilitate national reforms. Such payments were widely seen as successful in garnering support for the National Competition Policy (NCP) reforms beginning in the mid-1990s.

The logic behind the NCP-related payments was that the reforms would have a significant pay-off in terms of gross domestic product, leading to additional tax revenue which, because of vertical fiscal imbalance, would flow disproportionately to the Commonwealth Government. The pool of available funding was developed with reference to modelling by the Industry Commission, while the National Competition Council made recommendations on competition payments.

The NCP-related payments therefore provided both a mechanism for sharing the benefits of reform, and an accountability mechanism, with states and territories ‘penalised’ where reform commitments were not satisfactorily implemented.

With regard to the urban water reforms recommended in this report, the Commission considers that State, Territory and Local Governments are likely to be major beneficiaries, with reforms likely to lead to better investment decisions and more cost-reflective pricing. This will in turn reduce the need for assistance provided to utilities by State and Territory Governments to ensure cost recovery, and will lead to increased dividend payments and tax-equivalent improvements.

Therefore, the Commission does not see a case for the Australian Government providing funding to the states and territories to facilitate urban water reform.

State, Territory and Local Governments will be the major beneficiaries of the Commission’s proposed reforms to the urban water sector. While some costs will be incurred, these are expected to be outweighed by the benefits from more widespread cost recovery and increased dividend payments. Therefore, there is no case for Australian Government funding to promote urban water reforms.

draft Finding 3

## 3	Monitoring progress of reform

To be effective and prevent backsliding, the reform program needs to be backed up by performance monitoring. As such, the reform program should be supported by independent monitoring and reporting of progress made in implementing reforms.

The Commission considers that the National Water Commission would be the most obvious body to monitor the progress of reform. Alternatively, the COAG Reform Council or the National Competition Council could perform such a task.

Currently, the National Water Commission does biannual assessments of progress in implementing the National Water Initiative. It could be appropriate for this frequency of assessment to continue.

Progress against COAG agreed water reforms should be subject to monitoring. The National Water Commission would be the most logical body to undertake such monitoring.

draft Recommendation 3

### Reviewing the reform package

This draft inquiry report contains a series of recommendations to improve the efficiency of Australia’s urban water sector from the point of view of the community as a whole. The Commission acknowledges that the outcomes of the proposed changes are not known with certainty and circumstances can change over time. This is especially so in light of the fact that there is no ‘one size fits all’ approach to reform, and there is limited international experience to draw upon with some of the proposed reforms.

Moreover, given the other reviews of Australia’s urban water sector that are currently underway (chapter 1), additional reforms and adjustments are likely to be made to the framework in coming years. Such changes could have implications for the sector, over and above the changes proposed by the Commission.

The Commission therefore considers that, after a sufficient time period, there should be an independent public review of the impact of the proposed new arrangements.

The Commission considers that five years would be an appropriate time period after which this review should take place. This would give the sector a realistic opportunity to respond to the changed environment before the effectiveness of the new arrangements are examined and consideration is given to any further changes that might be required.

An independent public review of the reform package should take place after five years.

draft Recommendation 4